Mahmoud Mohamed

Shady Adel

Mera Saed

Martin Maged 

Joumana Amir

Youstina George

| [open Cart] [Test Plan] | Abstract This Test Plan outlines the testing strategy for the OpenCart Demo, focusing on validating key e-commerce functionalities such as product browsing, cart management, and checkout. It defines the objectives, scope, and environment required to ensure the platform’s reliability and quality throughout the testing lifecycle. |
| --- | --- |

Table of Contents

1.0   Introduction1

1.1 Purpose1

1.2 Project Overview 1

2.0 Scope1

2.1 In Scope 1

2.2 Out of scope 1

3.0 Testing Strategy 1

3.1 Test Objectives 1

3.2 Test Assumptions2

3.3 Data Approach2

3.4 Level of Testing2

3.5 Unit Testing3

3.6 Functional Testing3

3.7 User Acceptance Testing4

3.8 Regression Testing5

4.0 Execution Strategy  5

4.1 Entry Criteria5

4.2 Exit Criteria 6

4,3 Validation and defect Management7

5.0 Test Environment 7

5.1 Test Environment7

6.0 Significantly Impacted Division/College/Department……………………………………………8

7.0 Dependencies8

I

1.0 Introduction

1.1 Purpose

The purpose of this Test Plan is to define the testing approach, objectives, and scope for the OpenCart Demo Project. It ensures that the e-commerce functionalities are verified against requirements and that the platform operates reliably.

1.2 Project Overview

The OpenCart Demo Project is an open-source e-commerce system designed to demonstrate essential online store features. It allows users to browse products, manage carts, and complete purchases. The demo aims to validate user interactions, administrative functionalities, and overall system behavior.

2.0 Scope

2.1 In-Scope

- User registration and login
- Product browsing, search, and filtering
- Shopping cart and checkout process
- Order confirmation and history
- Admin product management
- UI validation and browser compatibility

2.2 Out-of-Scope

- Integration with real payment gateways
- Security and penetration testing
- Load or performance testing beyond demo scope
- Mobile application testing

3. Testing Strategy

3.1 TEST OBJECTIVES:

• Verify that all system functionalities meet the defined requirements.

• Detect and report defects early in the development lifecycle.

1

• Ensure system stability, usability, and performance across platforms.

• Validate that bug fixes or new enhancements do not affect existing features (Regression Testing).

3.2 TEST ASSUMPTIONS:

While preparing and executing this test plan, the following assumptions apply:

• The building provided to QA is stable and includes all integrated modules.

• Test accounts, API keys, and credentials will be available and functional before test execution.

• Required documentation (requirements, workflows, etc.) has been reviewed and approved.

• The test environment will remain accessible and consistent throughout all testing phases.

• The development team will provide timely support for defect resolution.

3.3 DATA APPROACH:

Testing will be based on realistic and controlled data to simulate actual user behavior.

• Test data (such as users, orders, or records) will be prepared manually before execution.

• Automation scripts will use fixed datasets to keep results consistent.

• Sensitive information (like passwords or emails) will be masked or replaced with dummy data.

• After each test cycle, the environment will be cleaned and reset to its original state

3.3 LEVEL OF TESTING:

2

Different testing levels will be used to ensure complete system validation:

| Test Type | Description | Responsible Parties |
| --- | --- | --- |
| Functional Testing | Ensure that each feature of the OpenCart application performs according to requirements. | Test Team |
| Integration Testing | Verifies that different modules (product catalog, checkout, and payment) interact correctly. | Test Team / Technical Team |
| System Testing | Validates the entire OpenCart system to ensure overall functionality and performance. | Test Team |
| Regression Testing | Confirm that new changes or bug fixes haven’t affected existing functionality. | Test Team |

3.4 Unit Testing

Unit testing focuses on verifying small parts of the application code, such as individual functions or components.

Developers perform these tests before the build is delivered to the QA team to make sure each module behaves correctly.

Participants:

| Tester’s Name | Department/ Area | Role |
| --- | --- | --- |
| Martin Maged | QA Team | Test Lead |
| Jumana Amir | QA Team | Test Analyst |
| Mahmoud Mohammed | QA Team | Test Analyst |
| Mera Saeed | QA Team | Test Analyst |
| Shady Adel | QA Team | Test Analyst |
| Youstina Gorge | QA Team | Test Analyst |

3.5 Functional Testing:

QA Team will check whether each function performs as expected, including:

3

User login and registration

- Main business operations (like ordering, booking, or data submission)

- Error messages and validation

- UI layout and user navigation

All test scenarios will be documented in detailed test cases with clear steps and expected results.

| Tester’s Name | Department/ Area | Role |
| --- | --- | --- |
| Martin Maged | QA Team | Test Lead |
| Jumana Amir | QA Team | Test Analyst |
| Mahmoud Mohammed | QA Team | Test Analyst |
| Mera Saeed | QA Team | Test Analyst |
| Shady Adel | QA Team | Test Analyst |
| Youstina Gorge | QA Team | Test Analyst |

  - User Acceptance Testing (UAT)

UAT is done at the final stage of testing.
It allows end users or clients to test the system in a real-world way to ensure it meets their expectations and business goals.
Any feedback or issues found during UAT will be logged for final review before release.

| Tester’s Name | Department/ Area | Role |
| --- | --- | --- |
| Martin Maged | QA Team | Test Lead |
| Jumana Amir | QA Team | Test Analyst |
| Mahmoud Mohammed | QA Team | Test Analyst |
| Mera Saeed | QA Team | Test Analyst |
| Shady Adel | QA Team | Test Analyst |
| Youstina Gorge | QA Team | Test Analyst |

4

  - Regression Testing

Regression testing will be carried out after any new release, bug fix, or feature update.
The purpose is to confirm that previously working functionalities are still intact.
Where possible, automated regression scripts will be used to save time and maintain consistency.

| Tester’s Name | Department/ Area | Role |
| --- | --- | --- |
| Martin Maged | QA Team | Test Lead |
| Jumana Amir | QA Team | Test Analyst |
| Mahmoud Mohammed | QA Team | Test Analyst |
| Mera Saeed | QA Team | Test Analyst |
| Shady Adel | QA Team | Test Analyst |
| Youstina Gorge | QA Team | Test Analyst |

4.0 Execution Strategy

4.1 Entry Criteria

All required modules (product management, cart, checkout, and admin panel) are developed and unit tested.

Test environment is set up with valid admin and user accounts.

5

Test data (products, users, orders, payment info) are prepared and verified.

| Entry Criteria | Test Team | Technical Team | Notes |
| --- | --- | --- | --- |
| All OpenCart Demo modules are deployed to the test environment | ✔️ | ✔️ | Environment validated and accessible |
| Test data is prepared and available | ✔️ | ✔️ | Data verified and consistent |
| Test cases and documentation are reviewed and approved | ✔️ |  |  |
| Test tools (Selenium, browser setup, etc.) are configured | ✔️ | ✔️ | CI/CD integration verified |

All necessary testing tools (e.g., Selenium, Postman) are installed and configured.

Test cases and scripts have been reviewed and approved by the QA Lead.

4.2 Exit Criteria

All critical and high-severity defects are resolved and verified.

All test cases are executed and pass rate meets the predefined acceptance threshold (≥ 95%).

Regression tests confirm that recent changes have not affected existing functionality.

UAT (User Acceptance Testing) is successfully signed off by the client or product owner.

6

Final test summary report is prepared and reviewed.

| Exit Criteria | Test Team | Technical Team | Notes |
| --- | --- | --- | --- |
| All planned test cases have been executed | ✔️ | ❌ |  |
| All critical and major defects have been fixed and verified | ✔️ | ✔️ | No high-severity defects remain open |
| Regression testing is completed successfully | ✔️ | ❌ |  |
| Test summary report has been reviewed and approved | ✔️ | ✔️ | Final approval from both teams |
| Application meets acceptance criteria for release | ✔️ | ✔️ | Ready for deployment |

4.3 Validation and Defect Management

Validation Process:

Each feature (product listing, checkout, payment integration, etc.) will be validated against the business requirements. Functional, usability, and security validations will be performed on both frontend and backend components.

| Severity | Impact |
| --- | --- |
| critical | - System crash or major function failure; no workaround available. |
| High | - Major feature not working as expected; partial functionality loss with limited workaround. |
| Medium | - Minor issues affecting non-core functionality; workaround is available. |
| - Low | - Cosmetic issue or minor usability problem with minimal business impact. |

5.0 Environment

7

| Test Environment | - Operating Systems: Windows 10/11 & Android 12+ - Database: MySQL - Browsers: Functional and UI testing will be conducted on the latest versions of Chrome, Firefox, Edge, and Safari to ensure cross-browser compatibility and consistent user experience. - Testing Tools: - Selenium → Automating functional and regression testing - Postman → manual and automated API testing - JMeter → Performance Testing - Test Cases & Bug Tracking: Jira |
| --- | --- |

6.0 Significantly Impacted Division/College/Department

| Business Area | Business Manager | Tester(s) |
| --- | --- | --- |
| E-Commerce Platform (OpenCart Demo) |  | QA Team – OpenCart Demo Project |

7.0Dependencies

- Availability of stable build from development team
- Access to demo database
- Timely bug fixes from development team
- Proper configuration of test environment

8